# Risk Table

Student Management System

| Risk | Probability (P) | Impact (C) | Risk Exposure (RE = P × C) | RMMM (Mitigation, Monitoring, Management) |
| --- | --- | --- | --- | --- |
| Security Breach (Unauthorized access to student data) | 0.7 | 5 | 3.5 | Mitigation: Implement strong authentication, RBAC, encryption. Monitoring: Log access attempts, detect anomalies. Management: Have a rollback mechanism and security patch plans. |
| Data Loss (Accidental deletion of student records) | 0.5 | 5 | 2.5 | Mitigation: Regular database backups, version control. Monitoring: Monitor database change logs. Management: Implement data recovery procedures. |
| Performance Issues (Slow response time for student records) | 0.6 | 3 | 1.8 | Mitigation: Optimize database queries, caching, indexing. Monitoring: Track system load and response times. Management: Implement auto-scaling or caching layers. |
| Version Control Issues (Mistakes in Git leading to loss of code) | 0.4 | 3 | 1.2 | Mitigation: Use branches, commit frequently, code reviews. Monitoring: Monitor commit history and backups. Management: Restore from last working commit, document recovery steps. |
| UI/UX Issues (Poor usability for students/teachers) | 0.5 | 2 | 1.0 | Mitigation: Conduct usability testing, feedback sessions. Monitoring: Track user complaints, conduct surveys. Management: Deploy UI/UX improvements incrementally. |
| Server Downtime (System becomes unavailable due to hosting issues) | 0.4 | 4 | 1.6 | Mitigation: Use reliable cloud hosting, load balancing, and failover servers. Monitoring: Set up uptime monitoring and alerts. Management: Have a backup server or switch providers if necessary. |